GOVERNANCE TOOLKIT · FINANCIAL CONTROLS THROUGH TECHNOLOGY CHANGE

# ERP Go-Live: Board Readiness Checklist

Version 1.1 · Last updated October 7, 2026 · Prepared by Jacob James Kahn

A board and audit committee checklist for the months before an ERP or finance-system cutover: controls, auditors, data, access, go/no-go criteria, rollback and the first close. Prepared by Jacob James Kahn, drawing on Lockheed Martin's 1LMX and Agilent Technologies' SAP S/4HANA programs.

## How to use this document

- Use this checklist at the two or three board or audit committee meetings before go-live, and once more after the first close on the new system.

- Mark each item Yes, Partly or No.

- For every Partly or No, agree an owner and a date, and ask to see the evidence at the next meeting.

# 1. Controls redesign

| # | Item | Status | Owner / date |
| --- | --- | --- | --- |
| 1 | Management has listed every key control over financial reporting that the new system touches, and whether each is kept, changed, automated or retired. | ☐ Yes ☐ Partly ☐ No |  |
| 2 | Each changed control has a named future-state owner and a test date before go-live. | ☐ Yes ☐ Partly ☐ No |  |
| 3 | Quote-to-cash, procure-to-pay and record-to-report controls have been walked through end to end in the new design. | ☐ Yes ☐ Partly ☐ No |  |
| 4 | Temporary workarounds planned for cutover have an expiry date and an owner. | ☐ Yes ☐ Partly ☐ No |  |

# 2. External and internal auditors

| # | Item | Status | Owner / date |
| --- | --- | --- | --- |
| 1 | The external auditors have reviewed the future-state control design, and their comments are tracked to closure. | ☐ Yes ☐ Partly ☐ No |  |
| 2 | Internal audit has completed a pre-implementation review, or the committee knows why not. | ☐ Yes ☐ Partly ☐ No |  |
| 3 | The committee knows whether the change affects the auditors' planned reliance on controls for the year. | ☐ Yes ☐ Partly ☐ No |  |

# 3. Data conversion

| # | Item | Status | Owner / date |
| --- | --- | --- | --- |
| 1 | Opening balances, open orders, customer and vendor records and fixed assets have reconciliation procedures with named sign-offs. | ☐ Yes ☐ Partly ☐ No |  |
| 2 | Error rates from the last mock conversion are reported, with the tolerance management accepted. | ☐ Yes ☐ Partly ☐ No |  |
| 3 | Data that will not be converted, and where it will be kept, is documented. | ☐ Yes ☐ Partly ☐ No |  |

# 4. Access and segregation of duties

| # | Item | Status | Owner / date |
| --- | --- | --- | --- |
| 1 | Roles in the new system were designed with segregation of duties, and remaining conflicts are listed with owners. | ☐ Yes ☐ Partly ☐ No |  |
| 2 | Privileged and emergency access granted for cutover has a review date and a removal date. | ☐ Yes ☐ Partly ☐ No |  |

# 5. Go/no-go criteria

| # | Item | Status | Owner / date |
| --- | --- | --- | --- |
| 1 | Written go-live criteria were agreed in advance: testing complete, defects below a set threshold, data reconciled, users trained and support in place. | ☐ Yes ☐ Partly ☐ No |  |
| 2 | A named person has the authority to delay go-live, and the board knows who it is. | ☐ Yes ☐ Partly ☐ No |  |

# 6. Rollback and continuity

| # | Item | Status | Owner / date |
| --- | --- | --- | --- |
| 1 | The cutover plan states what would trigger a rollback and the point after which rollback is no longer possible. | ☐ Yes ☐ Partly ☐ No |  |
| 2 | The business has a plan to keep shipping, billing, paying and closing the books if the new system is unavailable. | ☐ Yes ☐ Partly ☐ No |  |

# 7. First close and hypercare

| # | Item | Status | Owner / date |
| --- | --- | --- | --- |
| 1 | Management has set an expected timeline for the first close on the new system and the extra reviews that will run alongside it. | ☐ Yes ☐ Partly ☐ No |  |
| 2 | The board or audit committee has a date to hear the result of the first close. | ☐ Yes ☐ Partly ☐ No |  |
| 3 | Benefits and open issues will be tracked through hypercare against the approved business case. | ☐ Yes ☐ Partly ☐ No |  |

## Notes

Adapt this template to your organization, jurisdiction and governing documents. It is a general resource, not legal advice. Review with counsel before adoption.